4/11/06 IPG Meeting Agenda

Attendees: Carla Beaudet, John Ford, Chuck Niday, Randy McCullough, Paulette Woody

- Zone 1 progress

  - GBT Actuator Controller Covers

    - Mockup of new fastener design looks promising. Dave Woody is largely responsible for the design.

      - There has been numerous problems with the current design

      - Carla brought in a demo unit for review

      - A suggestion was made to countersink the rivets

      - A complete unit was scheduled for completion/testing

      - Parts are economical for this refit

      - A concern was expressed regarding wear

  - 3.6m Dish Mount and Az El controller

    - Dave is also working on this; RFI mitigation of controllers, etc.

      - Antenna mount and controller has been purchased; installed by Dave

  - GBT RFI Monitoring Station

    - Gimbal nearing completion; I need to:

      - Test antennas

        - (VSWR, gain)

      - Troubleshoot the bad Az controller

      - Assemble entire system and get it working

  - SBRS and LENS (Rich Bradley) Projects

    - July cleanup planned for OVLBI trailer (Weadon, Radcliff, Langston, Chestnut)

  - PAPER (Don Backer, Rich Bradley) Project

    - Antenna/amplifier system Oscillations causing 200 MHz harmonics; 2nd round of testing confirmed some kind of feedback loop; another round of testing is planned.

      - Corallator is being brought in for mitigation

  - MIT-LL Project

    - Plastizote absorber has been obtained; need to install/test it.

      - RFI suppression good except in the direction of the 43M telescope

      - Door gaskets have been replaced

      - MIT is working on additional shielding

      - Additional discussion within the group on the MIT trailer

  - Zone 1 outdoor signage is under construction.

    - Carla has viewed signage

    - Bill Saxton is working hard on the project but the work is time consuming due to the materials necessary

  - Worked on MOU rider with Richard; rider has been approved and will be added to future MOU’s.

    - Richard Prestige is actively involved in getting rider in MOU

  - Many thanks to Frank Ghigo for acquainting Wes and I with spectrum viewing software (GFM) and GBT basics for real-time spectrum viewing. We hope to eventually develop a centralized RFI database and real-time RFI viewing capacities.

    - Purpose to assist RFI group in verifying frequency when RFI reported

- Zone 2

  - On/Off test of Jansky Lab PC’s w/ spectrometer (John, Rich) any progress?

    - Is a high priority item

    - No update

  - Indoor signage for visitor center, and busses is installed; Indoor residence hall, dormitories, Hannah House under construction.

    - Placed in all buses and on desk at Science Center

  - Policy sheet for Visiting Scientists and Summer Students has been placed on web pages and given as part of visitor package.

    - Summer student letter does not mention RFI

  - Compact fluorescent installation in tour center

    - Randy’s ballast design update

    - Self-ballasted lamps don’t look too awful…

      - Carla has reviewed the history of this issue

      - Meeting has been planned for all concerned parties

      - Discussion on the history and problems due to past decisions and materials that were provided

      - Tests have been performed on compact fluorescents for comparison (RFI testing would be inconsistent due to factory run and brand)

      - Carla has made recommendations (i.e. run more electrical circuits, change fixtures)

      - A considerable amount of time and effort had been invested in recommendations

      - Still planning on balas engineering (very expensive, probably best to purchase)

      - Review of purchase cost

      - Heat issue is of no concern

      - Discussion on replacement cost and life expectance

- Zones 3, and 4:

  - Ruth Bland (GB School Principal) mentioned to Jay that wireless devices security? will be “mandated” in the schools. Have invited here to speak with Mike Holstine and myself so that we can see what parties/devices are involved.

    - Discussion have been started

  - Frontier Communications Letter

    - Still no indication that this letter is actually reaching new Frontier DSL customers. New customer of 3/24/06 did not receive letter, did receive wireless access point which can be disabled during start-up procedure.

    - Email address for contact is not functioning for local contact

    - Carla has not been able to contact Frontier

    - Discussions on a proposed letter to Frontier, input from members of IPG group with final approval by site director

    - Provide documentation for letter content

- Zone 5:

  - Wes? Paulette?

    - Geographic Area Licensing

    - Spectrum Managers

- Other Issues?

  - Discussion on the Time-o-Matic sign

  - Next scheduled IPG meeting is May 9, 2006.